# This document

This is a monthly report submitted by the National Center for Atmospheric Research (NCAR) describing progress on tasks listed in the annual statement of work (SOW) for the 4DWX project, funded by the U. S. Army Test and Evaluation Command’s (ATEC’s) Developmental Test Command (DTC).  Descriptions of tasks are abbreviated.  For full descriptions, please refer to the SOW.  The sections, subsections, and tasks in this document are numbered to match those in the SOW.  Ten reports are submitted per year; none is submitted in the two months (usually April and August) during which project-review meetings (i.e., IPRs) are held.

This report is for work done in January 2011.

# Themes and goals for the fiscal year

During FY11, NCAR will strive to preserve the current system's operational reliability and to

continue to make advances in science and engineering. NCAR will continue to customize

4DWX for each range by optimizing the configuration of the NWP core of the system (e.g.,

number of vertical levels) and by exploring ways of improving or adding to the coupled

applications driven by the NWP model’s output. Additional instances of AutoNowcaster (ANC)

will be installed, following on the great success of the first ATEC DTC-funded installation of an

ANC at WSMR.

This will be the third year of a multi-year reduction in the resources spent on graphical

applications; NCAR will increasingly rely on third-party applications, for which NCAR will

provide data translators. The 4DWX Web Portal will continue to be the ranges’ chief interface to

pre-generated, operational weather maps and plots from 4DWX. IDV will replace JViz as the

chief tool for more detailed exploration of weather data from 4DWX.

Sophisticated and more user-friendly methods of model verification will be one of the project’s

foci in FY11. Verification efforts will be applied toward tools that can aid forecasters in real

time.

FY11 will be the second in a multi-year effort to consolidate 4DWX hardware at two sites, one

primary, the other as a back-up to the primary site.

NCAR will continue to work with ATEC DTC management to maintain compliance with the

International Traffic in Arms Regulations (ITAR) and to seek a Commodity Jurisdiction

determination from the Department of State that would classify 4DWX as outside control of

ITAR. (Throughout this document, the ATEC-specific term 4DWX refers strictly to RTFDDA

code.)

# Budget summary

Please see the SOW for FY2011 (separate document).

# Restrictions and security

Please see the SOW for FY2011 (separate document).

# Programmatic tasks

## Project reviews

- IPRs
Report:	  John Pace and Jason Knievel agreed to conduct this spring’s pre-IPR meeting by teleconference.  No date has been set.

## Forecasters’ Training

  - Forecasters’ Training sessions at NCAR
Report:	  Sessions are scheduled for 29–31 March and 10–12 May 2011.  Topics are being finalized.

## Internships

  - ATEC internships
Report:  NCAR is waiting for Matt Jeglum to provide a description of the work he would like to do for his project.

## Security

- Adoption of CACs

Report:  No work.

- Compliance with International Traffic in Arms Regulations (ITAR)

Report:  The formal CJ request package was submitted to the Department of State in early January.  A copy was also forwarded to John Pace after submission.  We expect to receive a ruling from the DOS in late February or early March.  Most indications are that the riling will be favorable.

- Training and certification of systems administrators

Report:  Software security updates are ongoing.  In the 4DWX 2011.v1 release on the DAS systems, the RedHat kernel and some errata was updated.  System-level software packages in the /opt area were also updated, including the Tomcat web server software.

# Technical tasks

## Support

  - Maintenance of Help Desk

Report:  Standard support is ongoing.

  - Maintenance of 4DWX Knowledge Base

Report:  No work.  When the liaison is hired in March, this work will resume.

  - Teleconferences with ranges

Report:  All-range teleconferences are normally scheduled each month to discuss problems and requests for individual ranges as well as topics of interest to everyone.  Over the past several months, these meetings were convened, with participation from each range listed:

- November 3:  ATC, CRTC, DPG

- December 1:  ATC, CRTC, DPG, RTC, WSMR, YPG

- January 5:  ATC, CRTC, DPG, RTC, WSMR

  - Support for safari missions (see Appendix B for a full list of missions)

Report:  Support was provided for the Safari missions listed in Appendix B.  Two missions were running during the month of January: continuations of the Ft. Wingate configuration for WSMR and the San Nicholas Island configuration for WSMR.  Normal support included the monitoring of runs and trouble-shooting of run failures.

  - Demonstrations of real-time support for tethered systems in theater
Report:  No work.

  - Proposals for acquisition of dedicated or shared HPCs

Report:  No work.

  - Preparation of material for DTC Range Commanders Conferences

Report:  No work.

  - Hire of range liaison

Report:  The position was closed in early January.  The committee (Knievel and Searight) then reduced the pool to five good candidates.  Phone interviews of these will be conducted in early February, then the pool will be reduced to roughly three, and in-person interviews will be conducted after that.

  - Upgrade of the operating system on the HPC at DPG

Report:  Most recent upgrade was completed.

## Customization of 4DWX for each range

    - Evaluation and enhancement of 4DWX for simulation of extreme cold at CRTC

Report:  No work.  Awaiting new research cluster.

    - Improvement of forecasts of temperature at ATC, including cold air damming

Report:  A journal manuscript is being prepared.

    - Improvement of gravity wave forecasts at WSMR

Report:  No work. Awaiting new research cluster.

    - Miscellaneous additional testing and optimization of 4DWX configurations

Report:  No work. Awaiting new research cluster.

## User applications and data management

- Gridded bias correction of 4DWX output

Report:  Additional optimization and testing of the GBC code was performed, mainly focused on treatment of sparse and asymmetrically distributed observations near range boundaries.  It is anticipated that an improved version of GBC will be deployed operationally with the 4DWX 2011.v2 release in March.

- Incremental upgrades to 4DWX Web Portal

Report: Major improvements were made to the Web Portal as part of the 4DWX 2011.v1 release (DAS 4.0).  Here is a summary of the changes and additions:

    - Changes in look 'n' feel

      - The user account menu is now in a new location

        - After logging in, the menu for user actions appears at the top of the header as a clear overlay over the logo (see example below).

      - Upper Left

        - Add menu

          - Applications

            - portlets now grouped into sub-menus

            - can now drag/drop portlets from menu to page

          - Page

            - can add new tab and label it (accept by clicking on check mark)

            - can drag/drop new tab to desired location on tab bar

        - Manage menu

          - Page

            - allows rearranging of page order (can also drag/drop tabs)

            - allows setting of external 'embedded' link

          - Page Layout

            - allows choosing of layout for arrangement of portlets

          - Control Panel

            - access to account configurations

      - Upper Right

        - Portal login name

          - clicking on this won't sign you out - it will bring up your account configurations

        - Sign out

          - clicking on this will sign you out

      - Configuring portlets

        - Select wrench in portlet menu bar (upper right-hand side)

        - Click on "Preferences" -  this brings up portlet preferences

        - After updating preferences - click on 'Save'

        - When see message "You have successfully updated your preferences", click on link "Return to Full Page" to see results

      - Home page modifications

        - log in as admin

        - Upper menu bar on left:  Go to  range.mil

        - make edits

        - when done, log out of admin account (upper menu bar on right "Sign out")

    - New capabilities and fixes in existing portlets

      - Virtual Observation Map Virtual Soundings Height Level now allows the user to specify the height interval (in feet).  Portlet will reject attempts at too-fine an interval (such as one foot).

      - Updated Forecast Creator portlet for CRTC using a new template designed by the range forecasters

      - New Image Viewer added for the new WRF Lightning Potential tool at WSMR

      - Sounding’s minimize button no longer minimizes all the portlets

      - Adding a custom point to the Virtual Observation Map now works in IE8 in addition to IE7.

      - The NCAR output format downloaded from the Virtual Observation Map was renamed to RAW and no longer has extra lines at the top

      - The Image Viewer now skips jobs that have an invalid parameter instead of throwing an error message

      - The observation/warning maps at DPG were expanded to encompass a new SAMS site north of the range boundaries.

      - The Obs tab for DPG ‘s front page now has a new layout to put 2 portlets side-by-side and one portlet on the bottom

      - The Redstone header graphic was updated to read “Redstone Test Center”

    - WRF portlets now available for EPG and RTC

      - Virtual Observation Map allows retrieval of model data from any point in the model domains

        - inner domains available (domains 2 and 3)

        - model surface and sounding (by model level and height interval) data available by clicking on a point

        - user has ability to add custom points

        - user has ability to choose fields-to-retrieve

        - user has ability to choose download format

      - Coupled Application portlets (Soundings, NAPS) now configurable for WRF

      - MEDOC now has WRF in drop-down menu

      - Animation Image Viewer now configurable for WRF RT-FDDA images (see example below), NAPS and Soundings

      - Portlet accounts at EPG and RTC updated to reflect new WRF portlet availability

        - Home page RT-FDDA Image Viewer set to WRF

        - User account RT-FDDA Image Viewers set to WRF

        - Tabs added for NAPS and Soundings portlets, set to WRF

        - Tab (named 'Virtual') added to display Virtual Observation Map and MEDOC.  In addition, another instance of the Obs List set to metric to allow easy comparison with model retrieval.

- Maintenance and enhancement of MIR database

Report:  No work.

- Replacement of JViz with IDV

Report:  Incremental improvements were made to the IDV-related parts of 4DWX for the 2011.v1 release (DAS 4.0).  Here is a summary of the changes and additions:

    - IDV updated to version 2.9u2

    - Thredds Data Server updated to version 4.2.1

    - Observations are now displayed by default with a custom ATEC layout

    - Display of satellite data is now faster by treating them as images instead of grids

With the 4DWX 2011.v2 release planned for March, the legacy JViz application is scheduled to be formally retired and removed from the range DAS systems.

- Upgrade of data gateway systems

Report:  No work.

- Evaluation of SIPS as a possible replacement for NAPS

Report:  No work.  Dependent on schedule of SIPS development by NSWC

- Finalization and freeze of Lewis Model at NCAR

Report:  WSMR has reported that they would like us to revert to a previous version of Lewis prior to inclusion of winds rotated away from the standard WSMR range geometry.  We have started this modification.  Once the revised version is tested and the results have been reviewed by WSMR and NCAR, we expect the code to be frozen.

- Other general upgrades to applications

Report:  No work.

## NWP modeling

- Upgrades to WRF Model in 4DWX

Report:  Parallel regression tests of WRF v3.2-based RT-FDDA vs. the current operational version continued.  Operational release is scheduled as part of the expected 4DWX 2011.v2 release in March.

- Refinement of nudging scheme in 4DWX

Report:  As a major step forward, the next-gen 4D-REKF proxy nudging scheme (a station- and scenario-dependent anisotropic weighting function for improving the WRF obs-nudging FDDA scheme) was tested with real-data experiments with the previously described DPG weak-weather cases. The results are very promising, with obvious improvements in the analysis and short-term forecasts of temperature and humidity. The result will be presented at the April IPR. In the next few months we will conduct more case studies and will formulate the system for real-time operations.

- Development of hybrid data-assimilation scheme for 4DWX  (multi-year effort)

Report:  We continue to test in a real-time environment the RTFDDA-3DVAR hybrid system for ATC domains with radar data assimilation. Monitoring and assessment is ongoing.  The weighting for nudging 3DVAR analyses has been tuned down because we have seen some negative impact on 3DVAR analysis. The latent heat nudging (LHN) with hourly radar data updates performs well in general. Extra nodes on a research cluster have been allocated for conducting parallel modeling experiments in order to better quantify the radar data impact.

Development of 4D-REKF (4-Dimensional Relaxation Kalman Filter data assimilation and forecasting) code is moving quickly in three areas: a) testing and debugging of the baseline code; b) migration from idealized OSSE validation tests to real-data tests for the same weather cases; c) re-structuring of the baseline code for real-time cycling. Also, we have discussed a few key technical aspects on refining 4D-REKF for direct assimilation of radar radial winds and reflectivity.  An OSSE for supporting R&D of 4D-REKF radar data assimilation will be set up soon.

- Demonstration of E-4DWX at ranges other than DPG

Report:  No work.

- Refinement of E-4DWX perturbation schemes

Report:  No work. We are waiting on the replacement storage for the HPC, which was still in Army purchasing last we heard.

- Extension of E-4DWX calibration to more variables and to full model grid (multi-year effort)

Report:  No work.  We’ve turned our attention to writing several papers on the progress of E-4DWX so far.

- Operational implementation of MODIS-based SSTs and LSTs in 4DWX

Report:  As part of preparation for applying MODIS-based LSTs to DPG’s configuration of 4DWX, we have started a study of the Great Salt Lake’s (GSL’s) influence on local weather.  The three features of interest are: 1) skin temperature, 2) surface area, and 3) salinity.  The first step in the study is to explore the likely range of surface areas that can be expected over the next several decades, then to run a series of 4DWX simulations with those areas specified.  This month we researched the GSL’s hydrological cycle, in order to determine the range of possible levels for future climate scenarios, then created and used a simple hydrological model to estimate the equilibirum levels for different annual climate scenarios. A test of the model on recent changes in levels showed the model to be quite realistic despite its simplicity.

- Other general improvements to 4DWX

Report:  Based on recent experiments, we recommend that the WSM6 microphysical scheme be considered for some range operations, but more tests are needed, such as those planned by Wiebke (described elsewhere).

Jointly with the AirDat LLC project, we have designed and are implementing a new observation quality control scheme. This “on-line” data quality control algorithm will greatly enhance the quality control accuracy and system reliability. We are still debugging some issues currently seen in the lower level upper-air data. It is found that the adaptive time step behaves abnormally in some situation. Debugging is in progress.

- Exploration of LES modeling at one or more ATEC DTC ranges

Report:  No work.

## Auto-Nowcaster and convective weather forecasting

- Installation of full ANC at RTC

Report:  Many and various tasks involved with the ANC installation at RTC have been accomplished. Progress is good. There have been a few snow storms but no convective weather.

Our site visit to provide training is planned for the week of March 7-11.

Accomplishments include:

- Installation of VDRAS is complete. Three radars are ingested. The VDRAS domain is 100x100 grid points in the horizontal and 15 grid points in the vertical. Grid spacing is 3 km in the horizontal and 0.375 km in the vertical. Current update rate is 15-20 minutes, but Jenny Sun and Ying Zhang are investigating how to increase the update rate.

- Dave Albo and Niles Oien completed debugging the COLIDE code and it is implemented at RTC using two radars: RTC and the Hytop NEXRAD. Efforts to debug the HumanMgr code are underway and near completion. Rick Gazda has assisted with inserting boundaries and polygons at RTC.

- The reflectivity-based, short-term lightning potential code was implemented.

- The stability analysis was implemented and initial settings made for the RTC environment using the Dallas WFO settings. Settings will be revisited during the onsite visit, based on forecaster feedback.

- The problem with not getting all the NWS soundings was fixed. The station list needed updating.

- Modifications to the CIDD parameter file have been made at the request of Rick Gazda. New map files have been constructed.

- Niles has investigated using NiwotVerifyFcst at RTC to provide verification statistics on performance.

The agenda for the site visit is as follows:

Monday: NCAR does system check out and debugging.

Tuesday: Briefing by the RTC forecasters of their operational needs and typical synoptic regimes. Briefing by NCAR on the theory and use of the ANC. Hands-on forecaster demonstrations with ANC. Kessinger and Deierling meet with Walt Petersen and Larry Carrey to discuss other collaborations.

Wednesday: Briefing by NCAR on WeatherBug and total lightning products, WRF-based lightning potential product and short-term, reflectivity-based lightning potential product. Briefing by NCAR on use and theory of VDRAS. Hands-on forecaster demonstrations with ANC.

Thursday and Friday: Hands-on forecaster demonstrations with ANC.

- Implementation of probabilistic forecasts of lightning at WSMR and RTC

Report:   For the RTC implementation, Wiebke is examining model microphysics from current WRF runs to aid in the comparison of the Thompson microphysics scheme to the Lin microphysics scheme. She will also evaluate usage of snow/hail/rainfall predictions and possible changes to the WRF-based lightning potential product if the switch to Thompson microphysics is made.

- Maintenance and operational support of ANC and related tools at WSMR and other ranges

Report:  Karen Arp coded up a new filter that combines IC and CG "strokes" to IC and CG flashes. Wiebke is evaluating how well the filter works with LMA data. She also has requested (and Karen is implementing) a direct data feed from WeatherBug to NCAR to enable further debugging of the realtime access code and to fill in missing data from archived data sets.

Also, improvements were made to the MRRD in the 4DWX 2011.v1 release (DAS 4.0).  Here is a summary of the changes and additions:

    - Fixes for display of lightning subcategories in the interactive MRRD

      - In the last release, the MRRD seemed to have the ability to discern between positive and negative polarity for cloud-cloud lightning.  This was based on the fact that the data actually associate a polarity with cloud-cloud strikes.  However, since these strikes never touch the ground, the “polarity” is an artifact.

      - In this release, there are three lightning subcategories, positive cloud-ground, negative cloud-ground and cloud-cloud (the “polarity” is ignored).

    - Terrain data have been added to the background on the web MRRD

      - Data are now overlaid onto the background terrain.

      - The color scale that was used to render the terrain was an “educated guess”

      - If ranges feel that the colors used are not optimal or that the colors need to be “washed out” (faded) more, then it is easy to change.  If so, please let us know.  The change would not have to wait for the next release.

    - Radar reformatting was improved

      - There used to be six applications that reformatted the level three radar base reflectivity levels one to four and velocity level one and two

      - These were replaced with one application, which can use threads or forked sub-processes to handle all six reformats for all radars

      - This change was forced by a NOAA format change and has been running in the field for some time, but the install process led to some improvements in the way that files are searched for, as this was causing system load issues.

The “dataMonitor” process that monitors lightning data for the interactive MRRD systems was improved.  It now prints the time since the last data update in a better format.

## Model validation and verification

- Development of more sophisticated, user-friendly methods of model verification
Report:  No work.

- Operational verification of E-4DWX
Report:  Interrupted by failure of Agami disk on DPG HPC.

- Development of a simple graphical tool for viewing 4DWX’s verification statistics
Report:  No work.

- VV&A of the WRF-based 4DWX to satisfy army requirements

Report:  No work.

## Tasks funded through other sources but leveraged to benefit ATEC-4DWX project

- Use of 4DWX or E-4DWX to support forecasting at Cape Canaveral.  (Currently unfunded.)

Report:  A notional ROM was prepared and provided to John Pace.  The ROM was not intended as a proposal, even informally.  Before an actual proposal is prepared, NCAR and the NSF require that an advance notice be submitted.  Only then can a budget and SOW be prepared.  Our understanding is that this step would not occur until 2012 at the earliest, and perhaps not for several years after.

## Hardware, operating systems, and security

- Expansion of data storage

Report:  No work.  NCAR is awaiting the new storage hardware’s arrival and installation.  We will assist in getting the new storage online and operating with the HPC so that the ensemble runs may be resumed.

- New desktop and laptop computers for project staff

Report:  One new laptop was purchased to replace a very old laptop.

- Consolidation of operational 4DWX hardware

Report: The Big MAC A and B systems continued running as expected in a full operational capacity.  Plans are underway to upgrade the model software to WRF 3.2 as part of the 2011.v2 release expected in March.

- Purchase and maintenance of R&D clusters at NCAR

Report:  All remaining components for the new R&D cluster (named smac-c4) were delivered and assembled.  Set up of the systems and initial software tests were conducted.  The new R&D cluster is expected to be ready and available for testing of the WRF 3.2 model running all ranges simultaneously in time to support the 4DWX 2011.v2 release planned for March.

- Purchase and maintenance of DAS hardware and miscellaneous upgrades to DAS software

Report:  Discussions continued on requirements and technical options for replacement DAS hardware.  In the Feb. 2 range telecon, the ATEC staff were asked about their needs for a display machine to be included as part of the new hardware purchase.  The consensus amongst those in attendance was that they would either not need a new display machine or that the Metbox could drive the “big screen” in their weather rooms.

## Management

- NCAR’s project management

Report:  No change.

## Administration and miscellany

  - Articles, posters, and talks

Report:

- Articles published:

  - None

- Articles accepted and in press:

  - None

- Articles in revision based on reviews:

  - Delle Monache, L., T. Nipen, Y. Liu, G. Roux, R. Stull, 2011: Kalman filter and analog schemes to post-process numerical weather predictions. Conditionally accepted on Monthly Weather Review.

- Articles in external review:

  - None.

- Articles submitted:

  - None.

- Articles in internal review:

  - None.

- Articles in preparation:

  - Hirschberg , P., E. Abrams, A. Bleistein, W. Bua, L. Delle Monache, T. Dulong, J. Gaynor, B. Glahn, T. Hamill, J. Hansen, D. Hilderbrand, R. Hoffman, B. Morrow, B. Philips, J. Sokich, and N. Stuart, 2011: A weather and climate enterprise strategic implementation plan for generating and communicating forecast uncertainty information. To be submitted to the Bulletin of the American Meteorological Society.

  - Monthly Weather Review article on the DPG Quantile Regression calibration algorithm as applied to the NOAA Reforecast data set over DPG and Northern Utah

  - Article on verification of skill-spread relationship in ensemble forecasts

  - Article on cold air damming at ATC and sensitivity of forecasts to PBL and microphysics schemes

- Presentations (no order)

  - Delle Monache, L., T. Nipen, Y. Liu, G. Roux, R. Stull, 2011: Kalman filter and analog schemes to post-process numerical weather predictions. 24th Conference on Weather and Forecasting/20th Conference on Numerical Weather Prediction, Seattle, WA. January 23–27, 2011.

  - Liu, Y.,  L. Pan, Y. Wu, A. Bourgeois, T. Warner, S. Swerdlin, S. F. Halvorson, and J. Pace, 2011: The NCAR 4DREKF ensemble data assimilation and forecasting system. 15th Symposium on Integrated Observing and Assimilation Systems for the Atmosphere, Oceans and Land Surface (IOAS-AOLS) jointed with 24th WAF and 12th NWP, Seattle, WA. January 23–27, 2011.

  - Wu, Y., Y. Liu, L. Pan, A. Bourgeois, T. Warner, and J. Pace, 2011: Sensitivity Experiments of the Control Parameters of the NCAR WRF 4DREKF Data Assimilation and Forecasting System. 15th Symposium on Integrated Observing and Assimilation Systems for the Atmosphere, Oceans and Land Surface (IOAS-AOLS) jointed with 24th WAF and 12th NWP, Seattle, WA. January 23–27, 2011.

  - Pan, L., Y. Liu, Y. Wu, T. Warner, and J. C. Pace. 2011: Validation of the NCAR 4DREKF Data Assimilation Scheme with OSSE-based Numerical Experiments. 15th Symposium on Integrated Observing and Assimilation Systems for the Atmosphere, Oceans and Land Surface (IOAS-AOLS), Seattle, WA. January 23–27, 2011.

  - Liu, Y., T. Warner, S. Swerdlin, T. Betancourt, J. Knievel, B. Mahoney, J. Pace, D. Rostkier-Edelstein, N. A. Jacobs, P. Childs, and K. Parks. 2011: NCAR ensemble RTFDDA: real-time operational forecasting applications and new data assimilation developments. 24th WAF and 12th NWP, Seattle, WA. January 23–27, 2011.

  - Wu, W.,  Y. Liu, J. A. Grim, F. Vandenberghe, A. Bourgeois, J. C. Knievel, T. Warner, M. Padovani, G. Luft, and K. Fling. 2011: Simulating atmospheric boundary layer transition during a winter storm event with the WRF model. 24th WAF and 12th NWP, Seattle, WA, January 23–27, 2011.

  - Cheng, W.Y.Y, Y. Liu, Y. Liu, B. Mahoney, M. Politovich, T. T. Warner, K. Parks, and J. Himelic. 2011: "Improving the 0-3 hour wind forecast through wind farm data assimilation in the NCAR/ATEC WRF RTFDDA. . 2nd Weather, Climate and New Energy Conf, Seattle, WA, January 23–27, 2011.

  - Pan, L., Y. Liu, W. Wu, W. Cheng, G. Descombes, H. Liu, J. Anderson, G. Roux, N. A. Jacobs, and P. Childs: Study on forecasting a cold-air-damming event with the WRF-EnKF system. 15th Symposium on Integrated Observing and Assimilation Systems for the Atmosphere, Oceans and Land Surface (IOAS-AOLS), Seattle, WA, January 23–27, 2011. (Poster).

  - Deierling, W., M. Steiner and C. Kessinger, 2011: Strategic lightning threat prediction--An assessment of multiple techniques. 5th Lightning Conference, Seattle, WA, January 23–27, 2011.

  - Kessinger, C., E. Nelson, W. Deierling, and N. Oien, 2011: NCAR AutoNowcaster performance using total lightning and NLDN data. 5th Lightning Conference, Seattle, WA, January 23–27, 2011.

APPENDICES

Acronyms

4DWX		Four-Dimensional Data Assimilation and Forecast System

4DWXDB	4DWX database

AGU		American Geophysical Union

AMS		American Meteorological Society

AP		Anomalous propagation

ATEC		U.S. Army Test and Evaluation Command

ATC		Aberdeen Test Center

AUSA		Association of the U. S. Army

CAC		Common Access Card

CAD		Cold-air damming

CFDDA	Climate FDDA

CIDD		Configurable Interactive Data Display

CMAQ	Community Multiscale Air Quality Model

COAMPS	Coupled Ocean/Atmosphere Mesoscale Prediction System

COLIDE 	Convergent Line Detection program

CoN		Certificate of Networthiness

CRTC		Cold Regions Test Center

CVS		Concurrent Versioning System

DART		Data Assimilation Research Testbed

DAS		Data Acquisition Server

DPG		Dugway Proving Ground

EPG		Electronics Proving Ground

ERTFDDA	Ensemble-RTFDDA

GMOD	Global Meteorology on Demand

GPU		Game processing unit

GSL		Great Salt Lake

HPC		High performance computer

HPCMP	HPC Modernization Program

IPR		In-process review

ITAR		International Traffic in Arms Regulations

KB		Knowledge Base

LMA		Lightning mapping array

LHN		Latent-heat nudging

LST 		Lake-surface temperature

MIR		Meteorological Information Repository

MIPR		Military Interdepartmental Procurement Request

MODIS	Moderate Resolution Imaging Spectroradiometer

MODTRAN	Moderate resolution atmospheric transmission

MSFC		Marshall Space Flight Center

MSRC		Major Shared Resource Center

MYJ scheme	Mellor-Yamada-Janjic

NAPS		Noise Assessment and Prediction System

NASA		National Aeronautics and Space Administration

NCAR		National Center for Atmospheric Research

NCEP		National Centers for Environmental Prediction

NLDN		National Lightning Detection Network

NRL		Naval Research Laboratory

NSAP		National Security Applications Program (within NCAR RAL)

NSF		National Science Foundation

NVL		Night Vision Laboratory

NWP		Numerical weather prediction

PBL		Planetary boundary layer

R&D		Research and development

RAL		Research Applications Laboratory

RTFDDA	Real-Time Four-Dimensional Data Assimilations system

RTC		Redstone Technical Test Center

SST		Sea-surface temperature

STAR Inst.	Science and Technology in Atmospheric Research Institute

STEP		Short-Term Explicit Prediction

UAH		University of Alabama at Huntsville

UF		Universal format

USWRP	U.S. Weather Research Program

VLAS		Variational Lidar Analysis System

VDRAS	Variational Doppler Radar Analysis System

WRF model	Weather Research and Forecasting Model

WSMR	White Sands Missile Range

YPG		Yuma Proving Ground

YSU		Yonsei University

Safari missions

Report:

Requester:  WSMR

Dates:  Ft. Wingate updated to WRF 3.1 and  run turned on Nov 19 to run through end of February, 2011

Location:  Ft. Wingate, New Mexico

Type:  WRF 3.1, 3 domains

Special needs:  Support for rocket launches

Requester:  WSMR

Dates:  Existing SNI run turned on Dec 28 to run through end of February

Location:  San Nicholas Island, California

Type:  WRF 3.0.1.1, 3 domains

Special needs:  Support for rocket launches