# This document

This is a monthly report submitted by the National Center for Atmospheric Research (NCAR) describing progress on tasks listed in the annual statement of work (SOW) for the 4DWX project, funded by the U. S. Army Test and Evaluation Command’s (ATEC’s) Developmental Test Command (DTC).  Descriptions of tasks are abbreviated.  For full descriptions, please refer to the SOW.  The sections, subsections, and tasks in this document are numbered to match those in the SOW.  Ten reports are submitted per year; none is submitted in the two months (usually April and August) during which project-review meetings (i.e., IPRs) are held.

This report is for work done in February 2011.  Because of the IPR in April, no report will be submitted for work done in March.

# Themes and goals for the fiscal year

During FY11, NCAR will strive to preserve the current system's operational reliability and to

continue to make advances in science and engineering. NCAR will continue to customize

4DWX for each range by optimizing the configuration of the NWP core of the system (e.g.,

number of vertical levels) and by exploring ways of improving or adding to the coupled

applications driven by the NWP model’s output. Additional instances of AutoNowcaster (ANC)

will be installed, following on the great success of the first ATEC DTC-funded installation of an

ANC at WSMR.

This will be the third year of a multi-year reduction in the resources spent on graphical

applications; NCAR will increasingly rely on third-party applications, for which NCAR will

provide data translators. The 4DWX Web Portal will continue to be the ranges’ chief interface to

pre-generated, operational weather maps and plots from 4DWX. IDV will replace JViz as the

chief tool for more detailed exploration of weather data from 4DWX.

Sophisticated and more user-friendly methods of model verification will be one of the project’s

foci in FY11. Verification efforts will be applied toward tools that can aid forecasters in real

time.

FY11 will be the second in a multi-year effort to consolidate 4DWX hardware at two sites, one

primary, the other as a back-up to the primary site.

NCAR will continue to work with ATEC DTC management to maintain compliance with the

International Traffic in Arms Regulations (ITAR) and to seek a Commodity Jurisdiction

determination from the Department of State that would classify 4DWX as outside control of

ITAR. (Throughout this document, the ATEC-specific term 4DWX refers strictly to RTFDDA

code.)

# Budget summary

Please see the SOW for FY2011 (separate document).

# Restrictions and security

Please see the SOW for FY2011 (separate document).

# Programmatic tasks

## Project reviews

- IPRs
Report:	  The pre-IPR teleconference will be held on Friday, 1 April.

## Forecaster Training

  - Forecaster Training sessions at NCAR
Report:	  Sessions are scheduled for 29–31 March and 10–12 May 2011.  Topics are being finalized.  The training will include a visit to the NWS office in Boulder.

## Internships

  - ATEC internships
Report:  At the Forecaster Training, NCAR will talk with Matt Jeglum about the work he would like to do for his project.

## Security

- Adoption of CACs

Report:  No work.

- Compliance with International Traffic in Arms Regulations (ITAR)

Report:  In late February the Department of State ruled favorably on NCAR’s request that RTFDDA and CFDDA fall under the jurisdiction of the Department of Commerce rather than State.  This is tremendous news and gives NCAR substantially more flexibility and autonomy in determining how the code is distributed.  NCAR will explain this more at the IPR.

- Training and certification of systems administrators

Report:  Completed.

# Technical tasks

## Support

  - Maintenance of Help Desk

Report:  Standard support is ongoing.

  - Maintenance of 4DWX Knowledge Base

Report:  No work.  After the liaison is hired in March, this work will resume.

  - Teleconferences with ranges

Report: All-range teleconferences are normally scheduled each month to discuss problems and requests for individual ranges as well as topics of interest to everyone.  Over the past several months, these meetings were convened, with participation from each range listed:

- December 1:	ATC, CRTC, DPG, RTC, WSMR, YPG

- January 5:  	ATC, CRTC, DPG, RTC, WSMR

- February 2:  	ATC, CRTC, DPG, RTC

  - Support for safari missions (see Appendix B for a full list of missions)

Report:  Support was provided for the Safari missions listed in Appendix B.  Three missions were running during February: resumption of the existing PMRF configuration for WSMR and continuations of the Ft. Wingate configuration for WSMR and the San Nicholas Island

configuration for WSMR.  The San Nicholas Island run was adjusted in order to support the MLP mission, which was far out-to-sea to the west.  This involved expanding Domain 2 to the west, re-generating the terrain files and adding MLP ship location to Domain 2 images.  Normal support included the monitoring of runs and trouble-shooting of run failures.

  - Demonstrations of real-time support for tethered systems in theater
Report:  No work.

  - Proposals for acquisition of dedicated or shared HPCs

Report:  No work.

  - Preparation of material for DTC Range Commanders Conferences

Report:  No work.

  - Hire of range liaison

Report:  Based on interviews by phone and in person, NCAR has narrowed the search to a top candidate.  Pending favorable input from references, we will be making an offer with the expectation that the candidate will start in time to attend the spring IPR.

  - Upgrade of the operating system on the HPC at DPG

Report:  Most recent upgrade was completed.

## Customization of 4DWX for each range

    - Evaluation and enhancement of 4DWX for simulation of extreme cold at CRTC

Report:  No work. Awaiting readiness of new research cluster.  Work will commence in April.

    - Improvement of forecasts of temperature at ATC, including cold air damming

Report:  A journal manuscript is being prepared.

    - Improvement of gravity wave forecasts at WSMR

Report:  No work. Awaiting readiness of new research cluster.  Work will commence in April.

    - Miscellaneous additional testing and optimization of 4DWX configurations

Report:  No work. Awaiting readiness of new research cluster.  Work will commence in April.

## User applications and data management

- Gridded bias correction of 4DWX output

Report:  The system is undergoing what we hope is a final round of reviews before becoming fully operational.

- Incremental upgrades to 4DWX Web Portal

Report: Development commenced for the next DAS release v4.1 (part of 4DWX 2011.v2), on schedule for March 2011.

- Maintenance and enhancement of MIR database

Report:  No work.

- Replacement of JViz with IDV

Report: Development commenced for the next DAS release v4.1 (part of 4DWX 2011.v2), on schedule for March 2011.  JViz will be retired from 4DWX at that time

.

- Upgrade of data gateway systems

Report:  No work.

- Evaluation of SIPS as a possible replacement for NAPS

Report:  No work.  Dependent on schedule of SIPS development by NSWC.

- Finalization and freeze of Lewis Model at NCAR

Report:  WSMR has reported that they would like us to revert to a previous version of Lewis prior to inclusion of winds rotated away from the standard WSMR range geometry.  We have started this modification.  Once the revised version is tested and the results have been reviewed by WSMR and NCAR, we expect the code to be frozen.

- Other general upgrades to applications

Report:  For the effort to upgrade color palettes to accommodate the color blind, improvements were made to the web form and RIP namelist-creation scripts for the ranges, particularly in preparation for the Forecaster Training, when NCAR will demonstrate the new color scheme.

## NWP modeling

- Upgrades to WRF Model in 4DWX

Report:  Development and testing continued in preparation for the WRF 3.2 release, on schedule for March 2011.  Configuration and testing of range model runs started on the new smac-c4 R&D cluster.

- Refinement of nudging scheme in 4DWX

Report:  Work on the next-gen 4D-REKF proxy nudging scheme (a station- and scenario-dependent anisotropic weighting function for improving the WRF obs-nudging FDDA scheme) is on-going. We moved on to set up parallel real-time modeling experiments, one with 4D-REKF proxy and the other with RTFDDA.

- Development of hybrid data-assimilation scheme for 4DWX  (multi-year effort)

Report:  We continue to test the RTFDDA-3DVAR hybrid system with radar data assimilation for ATC domains in a real-time environment. Monitoring and assessment is ongoing.  In order to better quantify the radar data impact, parallel modeling experiments have been conducted.  It is found that the latent heat nudging (LHN) with hourly radar data updates improves short-term forecasts of storm structures and rainfall in general, while nudging 3DVAR analyses produces mixed (positive and negative) effects.  Results from the two weeks of parallel execution of ATC-RTFDDA with/without radar data assimilation will be presented at IPR in April. We hope to upgrade the WRF 3DVAR code in the next few months to see whether improved 3DVAR analyses can be obtained.

Development of 4D-REKF (4-Dimensional Relaxation Kalman Filter data assimilation and forecasting) also moved on ahead of schedule: a) more tests and bug fixes have been done on the baseline 4D-REKF code; b) experiments with real data have been conducted for the ATC cold air damming case on synoptic scale weather and for a DPG weak weather case on the fine mesh domain 3; both sets of experiments showed that the baseline 4D-REKF obviously outperforms RTFDDA; c) continuing to re-construct the baseline code for real-time cycling.  An OSSE case for supporting R&D of 4D-REKF radar data assimilation has been set up and the simulation radar observations have been extracted.

- Demonstration of E-4DWX at ranges other than DPG

Report:  No work.

- Refinement of E-4DWX perturbation schemes

Report:  We refined the QNSE, a new PBL scheme in WRF Version 3, for boundary layer height computation. The modified version has been upgraded into DPG’s real-time ensemble RTFDDA system.  While waiting on the replacement storage for the HPC, we recovered the DPG E-RTFDDA system by re-configuring to 17 members (reduced from the original 30 member), along with the HPC OS, RTFDDA ENV, and WRF3.2-RTFDDA upgrades.

- Extension of E-4DWX calibration to more variables and to full model grid (multi-year effort)

Report: We completed a beta-version of an algorithm for range-wide quantile-regression-based ensemble weather forecast calibration of surface temperature, dewpoint, and pressure. This algorithm is designed to post-process all NWP surface grids of E-4DWX domain 2. This effort should provide range forecasters with a calibrated probability distribution function of weather throughout the range, in addition to those grids with corresponding surface observations. As a result, this should enhance the number of range applications benefitting from E-4DWX ensemble model output in their decision-support.

- Operational implementation of MODIS-based SSTs and LSTs in 4DWX

Report:  No work.

- Other general improvements to 4DWX

Report:  Based on recent experiments, we are now considering the WSM6 microphysical scheme for some range operations, but more tests are needed, such as those planned by Wiebke (described elsewhere).

Jointly with the AirDat LLC project, we have designed and are implementing a new observation quality control scheme.  QC of most upper air data continues to be fine.  We are debugging a bug in QC of surface data. This “on-line” data quality control algorithm will greatly enhance the quality control accuracy and system reliability.

We found the cause when the adaptive time step behaved abnormally.  We set up an interim fix and will develop a final solution

.

- Exploration of LES modeling at one or more ATEC DTC ranges

Report:  WRF-RTFDDA-LES modeling research has been started on smac-c4, a new R&D cluster located at NCAR.  Cases for DPG and WSMR have been set up.  Six experiments have been run to study a) the LES scale model’s (at 300-m grid increments) behavior and capability; b) comparison with mesoscale models at coarser resolution; and c) impact of different sub-grid filtering schemes including the new LES NBA (nonlinear backscatter and anisotropy) option. We are analyzing the results.

## Auto-Nowcaster and convective weather forecasting

- Installation of full ANC at RTC

Report: The ANC installation at RTC will be finished in March.  Our first site visit will be held March 7-11. Personnel participating in the site visit will include: Cathy Kessinger, Eric Nelson, Niles Oien and Wiebke Deierling. At-home support during the site visit will be provided by Dan Megenhardt, Dave Albo, Carter Borst, Jenny Sun and Ying Zhang. During the visit, several software configurations will changed per RTC forecasters’ request. The human-inserted boundaries will undergo final debugging.

Forecasters will receive briefings on the AutoNowcaster, human-inserted boundary technique and procedures, VDRAS theory and results and lightning products. Forecasters also will receive hands-on training on use of the CIDD display, how to create the Events list for saving good cases and how to stop/restart the system.

Tuning of the stability analysis for a low stability regime is underway. Eric made modifications to other regime settings based on observed cases. We continue to monitor ANC forecast performance (following weather events) and make modifications/fixes as necessary.

Niles configured the Sysview display so that the operational system can be monitored remotely.

Additional pieces of software yet to be installed include the dual-polarization particle identification (PID) algorithm and the NiwotVerifyFcst verification software. The PID algorithm needs some tuning since the Armor radar has a 5 cm wavelength and not 10 cm

.

- Implementation of probabilistic forecasts of lightning at WSMR and RTC

Report:  The RTFDDA-based lightning potential forecasts and the radar-reflectivity based short term lightning potential programs were installed at RTC. Some tuning for RTC application is needed and is in process.

- Maintenance and operational support of ANC and related tools at WSMR and other ranges

Report: The comparison study between the WeatherBug, LMA and NLDN lightning data sets nears completion. Wiebke will present results at the April IPR.

Errors in the reflectivity computation within the WRF have been found, corrected and installed at RTC.  Installation at WSMR will follow in April.

Distribution of Weatherbug data was reconfigured at WSMR.

The COLIDE and HumanMgr software will be installed at WSMR in April. Blaine Thomas was trained on the use of the human-inserted boundaries during the Forecasters Training. A training power point file was sent to all WSMR forecasters. Additional training is planned for the June site visit and possibly at the IPR.

## Model validation and verification

- Development of more sophisticated, user-friendly methods of model verification
Report:  No work.

- Operational verification of E-4DWX
Report:  DPG’s E-4DWX combined operational post-processing and verification algorithms were used to inform the determination of an efficient set of reduced ensemble members to implement for DPG during the current period of computational resource modifications. Assessing surface field forecasts only, the optimal post-processing algorithm was first determined from best verification statistic performance (statistics used: RMSE, RPSS, RMSE, ROC, Brier, Skill-spread verification statistic). Then this optimal post-processing algorithm combined with the forward-selection-cross-validation framework was used to determine the ranking of most- to least-frequently used ensemble members that contributed to post-processing improvements to the surface field forecasts.

- Development of a simple graphical tool for viewing 4DWX’s verification statistics
Report:  NCAR expects the liaison to become engaged in this effort and guide the initial design of the tool.

- VV&A of the WRF-based 4DWX to satisfy army requirements

Report:  No work.

## Tasks funded through other sources but leveraged to benefit ATEC-4DWX project

- Use of 4DWX or E-4DWX to support forecasting at Cape Canaveral.  (Currently unfunded.)

Report:  No work.

## Hardware, operating systems, and security

- Expansion of data storage

Report:  The new HPC storage for the ensemble runs was ordered.

- New desktop and laptop computers for project staff

Report:  None.

- Consolidation of operational 4DWX hardware

Report:  The Big MAC A and B systems continued running as expected in a full operational capacity.  Web servers were configured for access to model images for system monitoring and to provide a way to serve images should network bandwidth become an issue in the future.

- Purchase and maintenance of R&D clusters at NCAR

Report:  The new R&D cluster (smac-c4) was fully configured and tested.  Runs of range models commenced using the new WRF 3.2 for testing prior to the 4DWX 2011.v2 release planned for March.

- Purchase and maintenance of DAS hardware and miscellaneous upgrades to DAS software

Report:  Discussions on purchasing new DAS hardware continued.  NCAR is evaluating available hardware funds for FY2011.

## Management

- NCAR’s project management

Report:  No change.

## Administration and miscellany

  - Articles, posters, and talks

Report:

- Articles published

  - None

- Articles accepted and in press

  - None

- Articles in revision based on reviews

  - Delle Monache, L., T. Nipen, Y. Liu, G. Roux, R. Stull, 2011: Kalman filter and analog schemes to post-process numerical weather predictions. Conditionally accepted on Monthly Weather Review.

- Articles in external review

  - None.

- Articles submitted

  - None.

- Articles in internal review

  - None.

- Articles in preparation

  - Hirschberg , P., E. Abrams, A. Bleistein, W. Bua, L. Delle Monache, T. Dulong, J. Gaynor, B. Glahn, T. Hamill, J. Hansen, D. Hilderbrand, R. Hoffman, B. Morrow, B. Philips, J. Sokich, and N. Stuart, 2011: A weather and climate enterprise strategic implementation plan for generating and communicating forecast uncertainty information. To be submitted to the Bulletin of the American Meteorological Society.

  - Hopson, T. M. and J. P. Hacker, 2011: Combined approaches for ensemble post-processing, Mon. Weath. Rev., in process idea: application of quantile-regression approach to NOAA Reforecast temperature ensembles over Utah.

    - Status: some calculations are in the process of being redone using an improved logistic regression selection technique; most figures completed, 70% of text.

  - Hopson, T. M., Assessing the ensemble forecast spread and skill relationship, Mon. Weath. Rev., in process.

    - Status: rewriting text and including material from 2 new references

  - Article on cold air damming at ATC and sensitivity of forecasts to PBL and microphysics schemes

- Presentations (no order)

  - None.

APPENDICES

Acronyms

4DWX		Four-Dimensional Data Assimilation and Forecast System

4DWXDB	4DWX database

AGU		American Geophysical Union

AMS		American Meteorological Society

AP		Anomalous propagation

ATEC		U.S. Army Test and Evaluation Command

ATC		Aberdeen Test Center

AUSA		Association of the U. S. Army

CAC		Common Access Card

CAD		Cold-air damming

CFDDA	Climate FDDA

CIDD		Configurable Interactive Data Display

CMAQ	Community Multiscale Air Quality Model

COAMPS	Coupled Ocean/Atmosphere Mesoscale Prediction System

COLIDE 	Convergent Line Detection program

CoN		Certificate of Networthiness

CRTC		Cold Regions Test Center

CVS		Concurrent Versioning System

DART		Data Assimilation Research Testbed

DAS		Data Acquisition Server

DPG		Dugway Proving Ground

EPG		Electronics Proving Ground

ERTFDDA	Ensemble-RTFDDA

GMOD	Global Meteorology on Demand

GPU		Game processing unit

GSL		Great Salt Lake

HPC		High performance computer

HPCMP	HPC Modernization Program

IPR		In-process review

ITAR		International Traffic in Arms Regulations

KB		Knowledge Base

LMA		Lightning mapping array

LHN		Latent-heat nudging

LST 		Lake-surface temperature

MIR		Meteorological Information Repository

MIPR		Military Interdepartmental Procurement Request

MODIS	Moderate Resolution Imaging Spectroradiometer

MODTRAN	Moderate resolution atmospheric transmission

MSFC		Marshall Space Flight Center

MSRC		Major Shared Resource Center

MYJ scheme	Mellor-Yamada-Janjic

NAPS		Noise Assessment and Prediction System

NASA		National Aeronautics and Space Administration

NBA		Nonlinear backscatter and anisotropy

NCAR		National Center for Atmospheric Research

NCEP		National Centers for Environmental Prediction

NLDN		National Lightning Detection Network

NRL		Naval Research Laboratory

NSAP		National Security Applications Program (within NCAR RAL)

NSF		National Science Foundation

NVL		Night Vision Laboratory

NWP		Numerical weather prediction

PBL		Planetary boundary layer

R&D		Research and development

RAL		Research Applications Laboratory

RTFDDA	Real-Time Four-Dimensional Data Assimilations system

RTC		Redstone Technical Test Center

SST		Sea-surface temperature

STAR Inst.	Science and Technology in Atmospheric Research Institute

STEP		Short-Term Explicit Prediction

UAH		University of Alabama at Huntsville

UF		Universal format

USWRP	U.S. Weather Research Program

VLAS		Variational Lidar Analysis System

VDRAS	Variational Doppler Radar Analysis System

WRF model	Weather Research and Forecasting Model

WSMR	White Sands Missile Range

YPG		Yuma Proving Ground

YSU		Yonsei University

Safari missions

Report:

Requester:  WSMR

Dates:  Ft. Wingate updated to WRF 3.1 and run turned on Nov 19 to run through February.

Location:  Ft. Wingate, New Mexico

Type:  WRF 3.1, 3 domains

Special needs:  Support for rocket launches.

Requester:  WSMR

Dates:  Existing SNI run turned on Dec 28 to run through February.

Location:  San Nicholas Island, California

Type:  WRF 3.0.1.1, 3 domains

Special needs:  Support for rocket launches.

Requester:  WSMR

Dates:  Existing PMRF run turned on Feb 24 to run through March 19.

Location:  PMRF, Kauai, Hawaii

Type:  WRF 3.0.1.1, 4 domains

Special needs:  Support for rocket launches.