# This document

This is a monthly report submitted by the National Center for Atmospheric Research (NCAR) describing progress on tasks listed in the annual statement of work (SOW) for the 4DWX project, funded by the U. S. Army Test and Evaluation Command’s (ATEC).  Descriptions of tasks are abbreviated.  For full descriptions, please refer to the SOW.  The sections, subsections, and tasks in this document are numbered to match those in the SOW.  Ten reports are submitted per year; none is submitted in the two months (usually April and August) during which project-review meetings (i.e., IPRs) are held.

This report is for work done in May 2011.

# Themes and goals for the fiscal year

During FY11, NCAR is striving to preserve the current system's operational reliability and to make advances in science and engineering.  NCAR continues to customize 4DWX for each range by optimizing the configuration of the NWP core of the system (e.g., number of vertical levels) and by exploring ways of improving or adding to the coupled applications driven by the NWP model’s output. Additional instances of AutoNowcaster (ANC) are being installed, following on the great success of the first ATEC-funded installation of an ANC at WSMR.

This is the third year of a multi-year reduction in the resources spent on graphical applications; NCAR is increasingly relying on third-party applications, for which NCAR provides data translators. The 4DWX Web Portal will continue to be the ranges’ chief interface to pre generated, operational weather maps and plots from 4DWX.  IDV is replacing JViz as the chief tool for more detailed exploration of weather data from 4DWX.

Sophisticated and more user-friendly methods of model verification are one of the project’s

foci in FY11. Verification efforts will be applied toward tools that can aid forecasters in real

time.

FY11 is the second in a multi-year effort to consolidate 4DWX hardware at two sites, one

primary, the other as a back-up to the primary site.

# Budget summary

Please see the SOW for FY2011 (separate document).

# Restrictions and security

Please see the SOW for FY2011 (separate document).

# Programmatic tasks

## Project reviews

- IPRs
Report:	  The next IPR will be 23–24 August in the Damon Room at the Mesa Lab, with the RDT&E meeting on the 25th at the Foothills Lab in room FL0-2512.

## Forecaster Training

  - Forecaster Training sessions at NCAR
Report:	  Sessions were held on 29–31 March and 10–12 May 2011.  Each training included a visit to the NWS office in Boulder.  A summary of the sessions and results of exit poles will be presented at the IPR in August.

## Internships

  - ATEC internships
Report:  No work.

## Security

- Adoption of CACs

Report:  No work.

- Compliance with International Traffic in Arms Regulations (ITAR)

Report:  Completed.

- Training and certification of systems administrators

Report:  Completed.

# Technical tasks

## Support

  - Maintenance of Help Desk

Report:  Standard support is ongoing.

  - Maintenance of 4DWX Knowledge Base

Report:  The new liaison began reviewing the 4DWX documentation.  Material is being evaluated to decide what needs to be updated and improved.

  - Teleconferences with ranges

Report:  All-range teleconferences are normally scheduled each month to discuss problems and requests for individual ranges as well as topics of interest to everyone.  Over the past several months, these meetings were convened, with participation from each range listed:

- March 2:	ATC, CRTC, DPG, YPG

- April 6:	ATC, CRTC, DPG, RTC

- May:		No telecon due to April IPR

  - Support for safari missions (see Appendix B for a full list of missions)

Report: Support was provided for the Safari mission listed in Appendix B.  The lone mission during May was a continuation of the San Nicholas Island configuration for WSMR.  Normal support included the monitoring of runs and trouble-shooting of run failures.

  - Demonstrations of real-time support for tethered systems in theater
Report:  No longer a task assigned to this FY.

  - Proposals for acquisition of dedicated or shared HPCs

Report:  The Meteorology Division of the WDTC was recently awared $675K to purchase a new HPC to run E-4DWX.  NCAR is preparing a list of equipment not to exceed that price point.  That list, and quotes, if appropriate, will be supplied to Frank Gallagher.

  - Preparation of material for Range Commanders Conferences

Report:  No work.

  - Hire of range liaison

Report:  Completed.

  - Upgrade of the operating system on the HPC at DPG

Report:  Completed.

## Customization of 4DWX for each range

    - Evaluation and enhancement of 4DWX for simulation of extreme cold at CRTC

Report:  Initial test simulations have been run to explore the chinook (aka foehn) winds that are sometimes responsible for the most dramatic breaks in very cold weather at CRTC.  The simulations so far are simply designed to test a few run-time configurations, including one with higher vertical resolution.

    - Improvement of forecasts of temperature at ATC, including cold air damming

Report:  No work.

    - Improvement of gravity wave forecasts at WSMR

Report:  No work.  Progress on this awaits some initial results from item D below (misc. optimizations).

    - Miscellaneous additional testing and optimization of 4DWX configurations

Report:  Initial trial simulations are now underway to focus on chinooks at CRTC, microphysics and lightning prediction at RTC, and land-use characterization at ATC.

## User applications and data management

- Gridded bias correction of 4DWX output

Report:  Pursuing whether there is still a book-keeping error in management of data files from model output.

- Incremental upgrades to 4DWX Web Portal

Report: Development commenced for a 4DWX patch release targeted for the summer.  Feedback from the Forecasters’ Training sessions will be used to guide changes to be made.

- Maintenance and enhancement of MIR database

Report:  No work.

- Replacement of JViz with IDV

Report:  Development commenced for a 4DWX patch release is targeted for the summer.  Feedback from the Forecasters’ Training sessions will be used to guide changes to be made.

- Upgrade of data gateway systems

Report:  Now work.

- Evaluation of SIPS as a possible replacement for NAPS

Report:  No work.  Dependent on schedule of SIPS development by NSWC.

- Finalization and freeze of Lewis Model at NCAR

Report:  A teleconference will be scheduled during June between forecasters at WSMR and staff at NCAR to make sure that the latter understand the workflow and forecast requirements for Lewis.  Based on that teleconference, both parties will agree on how to conclude NCAR’s involvement with the model.

- Other general upgrades to applications

Report:  NCAR is updating the RIP namelist-creation code in response to input provided during user testing at the most recent Forecaster Training.  The code is also being documented so it can be moved from the responsibility of developers to the new range liaison.

## NWP modeling

- Upgrades to WRF Model in 4DWX

Report: Development commenced for a 4DWX patch release targeted for the summer.  Feedback from the Forecasters’ Training sessions will be used to guide changes to be made.

- Refinement of nudging scheme in 4DWX

Report:  Parallel real-time modeling experiments, one with 4D-REKF proxy and the other with RTFDDA, have been set up with the DPG configuration (3 domains) and been upgraded with RTFDDA-v3.2.1-0  on smac-c1 (an old research cluster at NCAR). The analysis of initial results using “bulk” climo-based “time of the day” Kalman gain weights did not show obvious advantages over the old RTFDDA scheme. We are refining the Kalman gain computation by classifying proxy ensemble members according to time of day and weather regimes.

- Development of hybrid data-assimilation scheme for 4DWX  (multi-year effort)

Report: We continue to test the RTFDDA-3DVAR hybrid system with radar data assimilation for ATC domains in a real-time environment. Monitoring and assessment are ongoing.  It has been found that latent heat nudging (LHN) with hourly radar-data-updates improves short-term forecasts of storm structures and rainfall in general, while nudging 3DVAR analyses produces mixed (positive and negative) effects.

Off-line case studies are therefore being conducted to produce improved 3DVAR analyses.  One possible method to improve the 3DVAR analysis is to pre-treat the 3DVAR background fields with latent heat adjustment.  Initial results show that when the latent heat adjustment is incorporated in the background fields, an improved 3DVAR analyses can be obtained.  Assimilating the improved 3DVAR analysis in RTFDDA produces improved 0-6 h rainfall forecasts.  Additional case studies as well as parallel experiments for an extended period will be conducted in the next few months.

Development of 4D-REKF (4-Dimensional Relaxation Kalman Filter data assimilation and forecasting) continues, involving: a) solving a memory issue by reconstructing the 4D-REKF Kalman gain processing algorithms; b) conducting real-time test of 4D-REKF with the new RTFDDAv3.2.1-0 to evaluate 4D-REKF and compare with RTFDDA; and c) documenting the results for the WRF Users Workshop and for journal publications. Plans for enhancing the baseline 4D-REKF cross-variable error covariances have been further discussed and we’ll wait for the solution of memory issue before moving forward with the implementation.

- Demonstration of E-4DWX at ranges other than DPG

Report:  No work.

- Refinement of E-4DWX perturbation schemes

Report:  No work.

- Extension of E-4DWX calibration to more variables and to full model grid (multi-year effort)

Report:  NCAR is streamlining an unwieldy calculation code that is used in the calibration of weather variables that can be "binary" (e.g. precipitation and wind speed).  We are also rerunning some calculations for a Monthly Weather Review paper on the ATEC calibration approach.

- Operational implementation of MODIS-based SSTs and LSTs in 4DWX

Report:  Python scripts are being rewritten to accommodate changes in the latest Python libraries.

- Other general improvements to 4DWX

Report:  We are collaborating with a visitor (assistant professor Song-Lak Kang from Texas Tech University) whose research is directed towards improving NWP sub-grid turbulence estimation and modeling, and we will be helping to facilitate a research effort to improve the dynamical parameterization and statistical post-processing of topographical effects on wind speed forecasting within WRF, to be tested at WSMR and DPG over the coming months.

We have continued to implement and test the new on-line observation quality control scheme. This work is still in progress. We are implementing algorithms in the WRF code to interpolate the missing data needed for data assimilation. This part was done in the old off-line data QC module. At present we are testing the new QC algorithm as an off/on-line interim solution before we solve some technical issues in order to input the diverse raw data.

- Exploration of LES modeling at one or more ATEC ranges

Report:  The WRF-RTFDDA-LES system has been tested at several ATEC ranges including ATC, DPG, WSAM, and RTC. Here is a brief summary of the WRF-LES simulation at RTC for the April 2011 tornado outbreak, which included devastating winds near RTC. The simulation was conducted on the NCAR supercomputer “bluefire,” and the modeling system was run from 27th April 2011 00UTC to 28th April 2011 03UTC with four nested domains. Initial and lateral boundary conditions were provided by 12km NAM analysis. The 300 m LES domain covers about 360 x 270 km2.  The system reproduced the tornado outbreak somewhat realistically, and demonstrates the robustness of the modeling system in simulating surface winds up to 63.4 m/s and 30-hPa sea level pressure change in 10 minutes. The figure here summarizes the simulated tornados distribution on 27th April 2011, which is fairly close to the observed one.  Some results are going to be presented at 12th WRF workshop on June 23 2011.

Figure.  Simulated tornados distribution on 27th April 2011 in the Southern United States with the RAL/NCAR WRF-RTFDDA-LES system.  ATEC RTTC was marked as RTC in the figure.  Enhanced Fujita Scale was used (EF0 -> surface wind speed > 29.1 m/s).

## Auto-Nowcaster and convective weather forecasting

- Installation of full ANC at RTC

Report: The ANC installation at RTC was accomplished in March. This deployment required considerable effort before and after the installation.

- RTC's NOAAport remains off line, which is badly impacting ANC performance for convection initiation as no satellite imagery is being used. We create the necessary imagery here at NCAR for a different project. Niles Oien is investigating pushing these satellite imagery data to RTC as a temporary solution until the NOAAport is fixed. If this can be done, the quality of the ANC forecasts will improve.

- Eric Nelson is planning a site visit to RTC during the air-mass thunderstorm season to do additional on-site tuning. He plans to visit for a couple of days in early July.

- Implementation of probabilistic forecasts of lightning at WSMR and RTC

Report:  No work.

- Maintenance and operational support of ANC and related tools at WSMR and other ranges

Report:  The WeatherBug lightning data feed was turned off and switched back to the NLDN. Wiebke Deierling is examining the new NLDN data set since it has some additional features compared to the old version.

After the last install of MRRD software, CIDD was unable to dump images for the web displays. Niles discovered that the X font server (xfs) had not been installed.  This was fixed and the web MRRD's are operational again.  Niles found and fixed a problem with the FMQ system that was truncating radar data.  Dan Megenhardt has been preparing for the new hardware installation at WSMR by updating the ANC build scripts. Installation of the new hardware is expected the week of June 20th.  The old systems will be left in place to function until the new system is ready. Cathy Kessinger will visit WSMR the week of July 18th to check out the new ANC system. After that, the old system will be turned off.

## Model validation and verification

- Development of more sophisticated, user-friendly methods of model verification
Report:  No work.

- Operational verification of E-4DWX
Report:  No work.

- Development of a simple graphical tool for viewing 4DWX’s verification statistics
Report: Because this work was paused for some time, a meeting was held to review the previous use cases and design criteria.  Engineering has resumed.

- VV&A of the WRF-based 4DWX to satisfy army requirements

Report:  No work.

## Tasks funded through other sources but leveraged to benefit ATEC-4DWX project

- Use of 4DWX or E-4DWX to support forecasting at Cape Canaveral.  (Currently unfunded and indefinitely on hold.)

Report:  No work.

## Hardware, operating systems, and security

- Expansion of data storage

Report:  Latest expansion is completed.

- New desktop and laptop computers for project staff

Report:  None.

- Consolidation of operational 4DWX hardware

Report:  Completed.

- Purchase and maintenance of R&D clusters at NCAR

Report:  Latest purchase completed.

- Purchase and maintenance of DAS hardware and miscellaneous upgrades to DAS software

Report:  Preparations were made to install system and application software on new 2-node DAS systems for DPG, ATC, RTC, and WSMR.  These systems, and a new WSMR ANC system, will be installed and set up during onsite range visits in June.

## Management

- NCAR’s project management

Report:  Tom Warner, Deputy Director of the program that hosts the ATEC-4DWX project, died unexpectedly in May.  As of now, the position is unfilled.  Scott Swerdlin (Director) and Terri Betancourt (the other Deputy Director) have taken over Tom’s duties.  At the project’s level, the management structure is unchanged.

## Administration and miscellany

  - Articles, posters, and talks

Report:

- Articles published

  - None

- Articles accepted and in press

  - None

- Articles in revision based on reviews

  - Delle Monache, L., T. Nipen, Y. Liu, G. Roux, R. Stull, 2011: Kalman filter and analog schemes to post-process numerical weather predictions. Conditionally accepted on Monthly Weather Review.

- Articles in external review

  - None.

- Articles submitted

  - None.

- Articles in internal review

  - None.

- Articles in preparation

  - Hirschberg , P., E. Abrams, A. Bleistein, W. Bua, L. Delle Monache, T. Dulong, J. Gaynor, B. Glahn, T. Hamill, J. Hansen, D. Hilderbrand, R. Hoffman, B. Morrow, B. Philips, J. Sokich, and N. Stuart, 2011: A weather and climate enterprise strategic implementation plan for generating and communicating forecast uncertainty information. To be submitted to the Bulletin of the American Meteorological Society.

  - Hopson, T. M. and J. P. Hacker, 2011: Combined approaches for ensemble post-processing, Mon. Weath. Rev., in process idea: application of quantile-regression approach to NOAA Reforecast temperature ensembles over Utah.

    - Status: some calculations are in the process of being redone using an improved logistic regression selection technique; most figures completed, 70% of text.

  - Hopson, T. M., Assessing the ensemble forecast spread and skill relationship, Mon. Weath. Rev., in process.

    - Status: rewriting text and including material from 2 new references

  - Article on cold air damming at ATC and sensitivity of forecasts to PBL and microphysics schemes

  - Liu, Y., J. C. Knievel, T. M. Hopson, S. F. Halvorson, J. C. Pace, G. Roux, W. Wu, J. P. Hacker, S. E. Krippner, T. T. Warner, and S. P. Swerdlin, 2012:  Mesoscale ensemble weather prediction at Dugway Proving Ground.  Mon. Wea. Rev., in preparation

  - Liu, Y. , L. Pan, Y. Wu, A. Bourgeois, T. Warner, J. Knievel, S. Swerdlin, J. Pace, S. F. Halvorson, and F. Gallagher, 2012: The NCAR 4DREKF ensemble data assimilation and forecasting system: Part 1: System description and validation.  Journal TBD, in preparation

  - Wu, Y., Y. Liu, L. Pan, A. Bourgeois, J. Knievel, T. Warner, S. Swerdlin, S. F. Halvorson, J. Pace, and F. Gallagher, 2012: The NCAR 4DREKF ensemble data assimilation and forecasting system: Part 2: Sensitivity of the critical/control parameters. Journal TBD, in preparation

  - Pan, L., Y. Liu, Y. Wu, A. Bourgeois, J. Knievel, T. Warner, S. Swerdlin, S. F. Halvorson, J. Pace, and F. Gallagher, 2012: The NCAR 4DREKF ensemble data assimilation and forecasting system: Part 3: A Proxy without running ensemble. Journal TBD, in preparation

- Presentations (no order)

  - Abstracts submitted:

      - “4D-REKF: a next-generation FDDA for WRF”. Liu, Yubao, Linlin Pan, Yonghui Wu, Al Bourgeois, Jason Knievel, Tom Warner, Scott Swerdlin, Scott Halvorson, John Pace and Frank Gallagher. 12th WRF Users Workshop. Boulder, CO. June 20 – 24, 2011.

      - “Improve WRF nocturnal LLJ simulation by incorporating turbulence intermittency effect in the PBL parameterizations”. Nagarajan, Badrinath, Yubao Liu, William Y. Y. Cheng, and Thomas T Warner. 12th WRF Users Workshop. Boulder, CO. June 20 – 24, 2011.

      - “Radar data assimilation in the NCAR/RAL RTFDDA system using a hybrid approach of 3DVAR, latent heat adjustment and grid-nudging”. Xu, Mei, Yubao Liu, Wei Yu and Juanzhen Sun. 12th WRF Users Workshop. Boulder, CO. June 20 – 24, 2011.

      - “Simulation of April 22-28 2011 devastating tornado outbreak using WRF-RTFDDA-LES”. Wu, Wanli, Yubao Liu, Ming Ge, Jason Knievel, and Tom. Warner. 12th WRF Users Workshop. Boulder, CO. June 20 – 24, 2011.

      - “Sensitivity Experiments of the NCAR WRF 4D-REKF Data Assimilation and Forecasting System”.   Wu, Yonghui, Yubao Liu, Linlin Pan, and Tom Warner. 12th WRF Users Workshop. Boulder, CO. June 20 – 24, 2011.

      - “WRF 4D-REKF-Proxy FDDA and Initial Tests”. Pan, Linlin, Yubao Liu, Yonghui Wu, Al Bourgeois, and Tom Warner. 12th WRF Users Workshop. Boulder, CO. June 20 – 24, 2011.

      - Other:  Chris Schultz, a PhD student from the University of Alabama, Huntsville is working with us over the summer as a scientific visitor to NCAR. Chris’ previous work has demonstrated that rapid increases in total lightning activity (in-cloud and cloud-to-ground) are often observed tens of minutes in advance of the occurrence of severe weather at the ground (Schultz et al. 2009). He is currently working with us to develop an operational algorithm that predicts severe weather from lightning jump criteria using the NCAR ANC’s storm tracking system on Lightning Mapping Array data at Huntsville and White Sands Missile Range. Niles has been helping Chris Schultz get set up to work in the NCAR/RAL computer environment

APPENDICES

Acronyms

4DWX		Four-Dimensional Data Assimilation and Forecast System

4DWXDB	4DWX database

AGU		American Geophysical Union

AMS		American Meteorological Society

AP		Anomalous propagation

ATEC		U.S. Army Test and Evaluation Command

ATC		Aberdeen Test Center

AUSA		Association of the U. S. Army

CAC		Common Access Card

CAD		Cold-air damming

CFDDA	Climate FDDA

CIDD		Configurable Interactive Data Display

CMAQ	Community Multiscale Air Quality Model

COAMPS	Coupled Ocean/Atmosphere Mesoscale Prediction System

COLIDE 	Convergent Line Detection program

CoN		Certificate of Networthiness

CRTC		Cold Regions Test Center

CVS		Concurrent Versioning System

DART		Data Assimilation Research Testbed

DAS		Data Acquisition Server

DPG		Dugway Proving Ground

EPG		Electronics Proving Ground

ERTFDDA	Ensemble-RTFDDA

GMOD	Global Meteorology on Demand

GPU		Game processing unit

GSL		Great Salt Lake

HPC		High performance computer

HPCMP	HPC Modernization Program

HPSS		High Performance Storage System

IPR		In-process review

ITAR		International Traffic in Arms Regulations

KB		Knowledge Base

LMA		Lightning mapping array

LHN		Latent-heat nudging

LST 		Lake-surface temperature

MIR		Meteorological Information Repository

MIPR		Military Interdepartmental Procurement Request

MODIS	Moderate Resolution Imaging Spectroradiometer

MODTRAN	Moderate resolution atmospheric transmission

MSFC		Marshall Space Flight Center

MSRC		Major Shared Resource Center

MYJ scheme	Mellor-Yamada-Janjic

NAPS		Noise Assessment and Prediction System

NASA		National Aeronautics and Space Administration

NBA		Nonlinear backscatter and anisotropy

NCAR		National Center for Atmospheric Research

NCEP		National Centers for Environmental Prediction

NLDN		National Lightning Detection Network

NRL		Naval Research Laboratory

NSAP		National Security Applications Program (within NCAR RAL)

NSF		National Science Foundation

NVL		Night Vision Laboratory

NWP		Numerical weather prediction

PBL		Planetary boundary layer

R&D		Research and development

RAL		Research Applications Laboratory

RTFDDA	Real-Time Four-Dimensional Data Assimilations system

RTC		Redstone Technical Test Center

SST		Sea-surface temperature

STAR Inst.	Science and Technology in Atmospheric Research Institute

STEP		Short-Term Explicit Prediction

UAH		University of Alabama at Huntsville

UF		Universal format

USWRP	U.S. Weather Research Program

VLAS		Variational Lidar Analysis System

VDRAS	Variational Doppler Radar Analysis System

WRF model	Weather Research and Forecasting Model

WSMR	White Sands Missile Range

YPG		Yuma Proving Ground

YSU		Yonsei University

Safari missions

Report:

Requester:  WSMR

Dates:  Existing SNI configuration running through end of May

Location:  San Nicholas Island, California

Type:  WRF 3.0.1.1, 3 domains

Special needs:  Support for rocket launches.