# sImplementation Plan for SMS version 1.3

The following implementation plan was discussed the week of 4/7/09 among Tammy, Mike, Aaron, Jonathan, Qianyi, Keith and John in a series of meetings at DLS and CINC.

The primary goals for this phase of implantation are to:

- Add the ability to create, update and delete benchmarks, strands, grade bands, maps, chapters and atlases

- Provide a Web-based editor for SMS benchmarks, strands, grade bands, maps, chapters and atlases

- Provide a mechanism to import maps written in CMAP and/or other common formats

To support these features we propose adding an HTTP/XML API to the SMS that would directly update the local MySQL database. This API would have setter and getter methods to manipulate the objects in the SMS information space including benchmarks, strands, grade bands, maps, chapters and atlases. Writes would be committed to the database directly, which would remain the primary content store for the data model.

To support users, one or more clients would be developed using the API to allow real-time editing. We proposed implementing an interactive visual editor that would allow users to create, update and delete objects using an extended version of the current interactive map interface, for example by right-clicking to add a new benchmark in a map. An import feature would be implemented to allow users to load existing CMAP files into the editor.  Another possible client implementation could be done using the NCS, which would allow cataloging using it’s textual interfaces as opposed to a visual one.

The initial user audience would be catalogers involved in the development and maintenance of atlases and maps, as opposed to individual visitors who use the maps.  The vision is to have multiple independent instances of the SMS, one per group, for example one for AAAS, one for Ocean Explorers, one for Climate Literacy, etc. Each group would be responsible for maintaining their own atlases and maps.

Versioning would be accomplished by creating a snapshot of the database and installing it at a reliable, unique, read-only versioned service URL for a long duration. For example, the current AAAS Science Literacy Maps are at http://strandmaps.nsdl.org/cms1_2, the next version would be released at http://strandmaps.nsdl.org/cms1_3 and so forth. Old versions would be kept available indefinitely to allow groups to update their clients to the new version and to support groups who are not able to update their clients. This versioning convention would be followed by the Science Literacy Maps and articulated as a best practice for other groups to follow.

# SMS Development – New Features

This table describes new features that have been identified over the past months by SMS users, interested groups and key partners. These need to be prioritized for work going forward.

| JavaScript API / CSIP | Information Bubble | Middleware / Viz Engine | Other |
| --- | --- | --- | --- |
| - * Ability to place labels/icons on the benchmarks or change their appearance, for example to indicate how many resources are linked - Ability to insert map-level information via API, similar to the misconceptions view, for example to show related research or scholarly research. - Single benchmark view (? – Joel SMILE) - Ability to add and/or move benchmarks/nodes - Limited/narrowed interface – smaller and connected/linked to all results (SMILE) - Ability to move/manipulate layouts to format the maps for printing - Show/add weights and annotations on the links (graph edges) - Ability to have a visual correspondence with the print version (for AAAS trainings, etc). - Ability to query CSIP or JS-API by NSES standard to pull up the corresponding benchmarks | - Add a tab that shows related research or scholarly research - Add a “notes” tab to capture personal notes - Show a tab that displays only the resources from a given pathway, from NSDL collections, for display in a pathway site. Have NSDL provide the tool/code to do this easily. - Show state standards in the tabs - Indicate benchmark importance - Show totals of number of ancestors/descendents of the benchmark (count the number of links – one deep or more) | - Ability to add third-party maps (ocean literacy maps, climate literacy maps, etc.) - Ability to import from third-party formats (CMap, GraphML, etc). - More continuity among the different strands – How do they cross over? A link to jump to the benchmark on a different map, for example, for shared benchmarks like in Atlas 2 - Ability to add benchmarks/nodes, from other AAAS maps, or new ones - Right click on a benchmark and see all the maps it resides in, or a tab in the InfoBubble - Show nearest neighbors on SMS maps (ancestors and descendents – Ted) - Ability to move or place benchmarks on the map in a specific x, y location in the map - Model/store/describe in the NDR - Generate a PDF for printing the maps tiled across multiple pages - Generate custom topology using existing benchmarks, for example to show middle school benchmarks only - Ability to add my own nodes, or select a map that just shows the benchmarks I need, for example to teach a particular unit | - Tutorials – Provide simple, straight forward tutorials for pathways leaders to use in training catalogers/assoc editors. - User guide: Describe how to do your own search service implementation, for the pathways search use case for example: display only certain maps with pathways data in them only - Align state standards to the benchmarks (proposed by Larry Chew and others) - Package the NCS/NDR and SMS as a bundle to allow groups a one stop solution to implementing the Maps with their own resources. Would require implementing an SMS client and NCS configured to work together out of the box to generate an SMS view over resources. |