## Slide 1: Background error Covariance – Progress and Plans
Marek Wlasak 4th June 2020

## Slide 2: Current Plans
The priority is to develop the background covariance model for the Unified Model (UM) and to reuse parts for the LFRic background covariance model.
The (UM) background covariance model will use the current operational background error covariance statistics.
It will mirror the current operational background error covariance model, except for using a slightly different horizontal and vertical stagger.
It is based around the atlas framework developed at ECMWF.

## Slide 3: Progress so far
1) A UMJEDI interface has been created using atlas data structures.
2) Atlas has been extended to do the adjoint of a halo exchange. Currently works for regular / quasi-regular grids (StructuredColumns). Needs only a small interface change to work for other options.
3) Some parts of the parameter transform has been implemented.

## Slide 4: To do:
Complete parameter transform – need to sort out polar boundary conditions for the horizontal wind.
(One way or another) to bring in a spectral transform so that we can use the vertical covariances for each total wavenumber to define spatial covariance structure.
Move to making the code more generic (and faster) (bring into SABER?) and write parts that need to be LFRic specific.

## Slide 5: Halo exchange:
Data copies:
from PE2 into the halo of PE1
from PE1 into the halo of PE2
PE 1
PE 2
Halo of PE 1 over
PE 2’s region
Halo of PE 2 over
PE 1’s region

## Slide 6: Adjoint of Halo exchange: Reversal of data flow
Data added:
from the halo of PE1 onto PE2
from the halo of PE2 onto PE1.
As that data has moved from the halo into inner domain, then data in halo should not longer exist.
Choice: either deallocate halo
or set values in halo to zero.
Halo allocation, deallocation more costly than zeroing.
PE 1
PE 2
Halo of PE 1 over
PE 2’s region
Halo of PE 2 over
PE 1’s region