## Slide 1: Vector SOI Development Status
Tom Greenwald
University of Wisconsin
CIMSS
March 25, 2021

## Slide 2: Background
The Successive Order of Interaction (SOI) solver combines doubling method for computing layer R/T with successive-order-of scattering to solve for level radiances (Heidinger et al. 2006)
In current release of CRTM, the SOI solver is valid for scalar infrared and microwave radiances only
Code is slower than it should be since a smaller layer optical depth than needed is used to initial the doubling
Current development is to extend the scalar SOI solver to a vector solver (VSOI) using approach of Liu and Cao (2019) for consistency with CRTM 3.0 code

## Slide 3: Accomplishments
Code development done outside of GitHub based on CRTM v3.0alpha (Dec 2019)
Wrote code to test VSOI FWD/TL/AD models
Wrote and tested VSOI forward and TL code
Adjoint code has been written but not yet tested

## Slide 4: Path forward
Complete adjoint model development
Transfer code to CRTM GitHub repository
Develop a method to optimize the doubling initial layer optical depth