# VAPOR Two-Year Plan

Rev 1.0 - 4/18/2012

# Introduction

The VAPOR user community is numbered in the thousands and is growing year by year. VAPOR users represent a broad spectrum of computational science, from numerical weather prediction (NWP) to computational biology. However, the community is strongly dominated by scientists working in domains closely aligned to NCAR science interests: over 50% of VAPOR users work in NWP, for example. The second largest group broadly describes itself as climate (15%).

VAPOR competes or compliments other freeware scientific visualization applications such as ParaView and VisIt. These other efforts are much larger in terms of their funding and staffing levels. In spite of the lower level of resources VAPOR has made inroads into the user bases of these and other, similar tools. There are a number of indicators that VAPOR’s success stem primarily from three areas:

- Large data handling from a desktop: VAPOR differs from other applications supporting high-resolution simulation outputs in that its approach is to rely on data reduction through progressive data access. As a result VAPOR is capable of interactively exploring all but the largest simulation outputs using only commodity computing (a single desktop or laptop)

- Targeted science domains: VAPOR is not a general-purpose visualization tool, but is broadly focused on the needs of the needs of several earth sciences communities. As such, VAPOR provides capabilities not found in other packages (e.g. support for map projections and geo-referenced data)

- Ease-of-use: A primary guiding principal in VAPOR’s design and feature set is to make the application easy to use for its target communities. Much effort, for example, has gone into making it easy for WRF modelers to import their data into VAPOR without having to write data translators, etc.

There are also areas where VAPOR is in obvious need of improvement (lacks capabilities of other tools):

- General computational grids: VAPOR presently only supports rectilinear grids, which greatly limits the model outputs to which VAPOR can be applied.

- Extensibility: Though recent improvements have been made in VAPOR’s architecture the application is still difficult to extend to support new capabilities such as visualizers or data readers. This limits the community that might provide their own VAPOR enhancements to those with advanced C++ programming skills, and relatively in-depth knowledge of VAPOR internals.

- Ease-of-use: Though there is always room for improvement, VAPOR is easy to use once data has been loaded into vaporgui. For many users, however, the biggest hurdle to using VAPOR is getting their data into a format that VAPOR understands prior to using vaporgui.

# Goals

Recognizing our strengths and weaknesses we arrive at following two-year goals:

- Growth in user base: Two sources of new users may potentially be tapped: communities for which VAPOR already has a strong presence, such as experimental NWP, and earth sciences computational fluid dynamics; and new science communities for which VAPOR currently has little penetration. We will pursue both.

- Increased recognition: VAPOR has had numerous successes in the advancement of NSF sponsored science. However, VAPOR’s value to computational science is not always adequately captured by the simple metrics typically reported in various NCAR reports. We seek to address this by increasing the visibility of the multitude of success storied enabled by VAPOR.

- Best in class status: Numerous public domain and commercial visualization packages exist and are employed by scientific communities. We seek to establish VAPOR as the “best in class” tool for those communities we target.

# Ongoing imperatives

The following summarizes “must do” business continuity activities to be performed for the foreseeable future.

Regular releases: The VAPOR team will continue to develop new versions of the VAPOR package with a frequency of 8 to 12 months between major new versions. Each major version will contain significant new user capabilities, architectural or performance improvements, or both.

User support: We will continue to respond to routine user consulting contacts in a timely manner (response within 24 hours). We will continue to provide advanced user support as schedules permit.

Contractual obligations: VAPOR is and has been funded through a variety of soft money streams. Meeting contractual milestones and deliverables will continue to be of paramount importance, taking precedence over all other activities.

Research: VAPOR staff will continue to conduct publishable research in areas related to visualization and data analysis in the geo-sciences. Successful outcomes need not necessarily lead to inclusion of new capabilities in VAPOR.

# New frontiers

Frontiers are areas where opportunities have been identified to go beyond incremental steps, and leverage our past investments for higher impact results. Each frontier is tied to a long-term goal and presents concrete activities (action items) towards achieve these objectives. Progress in these areas is contingent on available staffing and meeting our business continuity requirements first.

### Growing the user base

The on-going development, maintenance, and support of VAPOR encumber a significant monetary cost to CISL. Justification for the VAPOR effort is measured against the size and makeup of the VAPOR user base (having a large user community is good, but have a large user community made up primarily of researchers working in climate or NWP, for example, is better). Potential areas of growth include both existing communities where VAPOR currently has a stronghold (e.g. NWP), and new user communities for which VAPOR’s presence is not dominant (e.g. ocean modeling). With regard to the former it is important to note that while NWP represents the largest single community of users, at present only a single NWP model, WRF-ARW, can be considered a supported one.

Action 1: Increase generality. Two notable shortcomings presently limit the adoption of VAPOR by new groups: limitations in the types of computational grids supported, and difficulty in preparing data for use in the VAPOR environment. Progress should be made in handling more generalized, yet relevant, grids. Specific examples include structured, curvilinear grids, and unstructured grids.

Making it easier for users to get their data into VAPOR, either via translation to VDC or direct import, is also an area of strategic importance. Efforts here should include both making it easier to develop new data translation/import tools, which may benefit both VAPOR developers and end-users alike, as well as developing end-user tools for specific file formats or model outputs.

Action 2: Continue outreach. VAPOR staff must continue to seek out and organize or participate in activities whose aim is to educate potential new users. Activities that target university users are preferred both for their appeal to NSF, and because of greater willingness of students to adopt new workflows.

### Increasing VAPOR visibility and recognition

Continued support for VAPOR from CISL management as well as from external funding sources is strongly dependent on VAPOR’s perceived impact on its constituent communities. While hard metrics, such as the number of registered users or the number of VAPOR citations are informative, more can be done to raise awareness of VAPOR’s value.

Action 1: Produce an annual “professional quality” animation showcasing VAPOR capabilities and NCAR/NSF science.

Action 2: Resume efforts to provide the CISL with material (stereo and conventional animations) that can be shown in the VisLab.

### Best in class

For the specific user communities that are targeted, an essential goal is for VAPOR to be the gold standard upon which other visualization packages are measured. This does not imply that researchers will have no need for other analysis tools. But for performing highly interactive, curiosity driven, visualization-aided analysis and exploration of simulation outputs VAPOR should be the clear tool of choice. Achieving this goal means ensuring that VAPOR meets the needs of its target communities users through a combination of providing the right capabilities and making them easy to use.

Action 1: Establish VAPOR user support community. Work towards building a VAPOR a user community that facilitates communication among users, and users and developers. Specifically, establish a web-based user forum on the VAPOR web site that allows VAPOR users to post, respond-to, and search archive forum materials.

Action 2: Engage steering committee. Re-engage the VAPOR Steering Committee (SC) for the purpose of eliciting feedback on existing capabilities, and potential planned new ones. How do we do this?

Action 3: User survey. Survey the user base with an aim towards improving our understanding of our strengths and weaknesses, and planning for future releases.

Action 4: Provide advanced user support. Engage in advanced user support when and where appropriate. This one-on-one interaction is invaluable in the context of staying in touch with, and better understanding of user needs.

Action 5: Improve web site. Complete efforts to overhaul the VAPOR web site and documentation.